MSc Artificial Intelligence | Project Proposal

Practical Benchmarking of Approximate Machine Unlearning for Auditable Enterprise ML Erasure Workflows

A scoped 12-week experimental study for tabular classification models

| Student | Niamh Hughes |
| --- | --- |
| Module | ECS8056 - Themed Research Project 2025-2026 |
| Programme | MSc Artificial Intelligence, Queen's University Belfast |
| Industry Partner | ISx4 - AI & Analytics, Belfast |
| Proposed Supervisor | Dr Awais Rauf, School of EEECS, Queen's University Belfast |
| Date | May 2026 |

# 1. Project Summary

Machine-learning systems trained on personal or user-level data create a practical problem for organisations: when a deletion or erasure request is received, deleting the raw record may not be enough if the trained model still reflects information learned from that record. Full retraining on the remaining data is the cleanest technical baseline, but it can be slow, expensive, and operationally disruptive. Machine unlearning studies whether the influence of selected training data can be removed more efficiently than retraining from scratch [1], [2], [3].

This project will implement a small, reproducible benchmarking framework for approximate machine unlearning in tabular neural-network classification. It will compare lightweight unlearning approaches with full retraining, measuring four dimensions: model utility, similarity to the retrained model, membership-inference signal, and runtime. The project will focus on one public tabular dataset and one PyTorch multilayer perceptron classifier to keep the work achievable within a 12-week MSc timeline.

The expected outcome is a research paper and a compact research artefact that can help ISx4 discuss auditable model-erasure workflows with clients. The project does not claim that any algorithm alone satisfies GDPR or UK GDPR obligations; rather, it evaluates whether approximate unlearning methods can provide useful evidence within a broader governance, logging, validation, and compliance process [8], [9].

# 2. Motivation and Background

The right to erasure under Article 17 of the GDPR creates a governance obligation for organisations to respond appropriately when personal data should no longer be processed [8]. In machine-learning pipelines, this obligation is technically complicated because a trained model may encode statistical influence from records that are no longer present in the raw dataset. A conservative technical response is to remove the relevant records and retrain the model from scratch. This provides a strong baseline but can be costly for deployed or frequently updated systems.

Machine unlearning provides a technical framing for this problem. Cao and Yang introduced the idea of making systems forget selected data [1]. Ginart et al. framed data deletion in machine learning and argued that full retraining can be computationally impractical [2]. Bourtoule et al. introduced SISA training, a sharded approach designed to reduce the amount of retraining needed after an unlearning request [3]. Golatkar et al. studied selective forgetting in deep networks using approximations to remove information from weights [4].

Evaluation is non-trivial. Shokri et al. showed that trained models can leak whether a sample was part of the training set through membership-inference attacks [5]. Carlini et al. later argued that attack evaluation should be more careful than average-case accuracy alone, especially at low false-positive rates [6]. Recent benchmark work such as Deep Unlearn also shows that unlearning performance varies by method, architecture, dataset, hyperparameter choice, and metric [7]. This MSc project therefore makes a modest, clearly bounded contribution: a practical tabular benchmark, not a claim to settle the wider field.

# 3. Problem Statement

The project addresses the following research problem:

Research problem For tabular neural-network classifiers, how close can lightweight approximate machine-unlearning methods get to the full-retraining baseline when evaluated by utility retention, behavioural similarity to retraining, membership-inference signal, and runtime?

This problem is intentionally narrower than the original enterprise-wide framing. The project will not attempt to solve unlearning for large language models, computer-vision foundation models, gradient-boosted trees, or arbitrary production pipelines. It will instead produce a reproducible empirical study that can be completed and critically evaluated within the MSc period.

# 4. Aim, Research Questions and Objectives

## 4.1 Aim

To design, implement, and evaluate a reproducible benchmark for lightweight approximate machine-unlearning methods on a tabular neural-network classification task, using full retraining as the gold-standard technical baseline.

## 4.2 Research Questions

RQ1 - Utility: How much test-set and retain-set performance is lost after applying each unlearning method?

RQ2 - Retrain similarity: How similar is each unlearned model to a model retrained from scratch without the forget set?

RQ3 - Privacy signal: Does unlearning reduce the membership-inference signal associated with forgotten records?

RQ4 - Efficiency: How much wall-clock speed-up does each method provide compared with full retraining?

## 4.3 Objectives

Review core literature on machine unlearning, SISA, approximate forgetting, membership inference, and AI/data-protection governance.

Build a reproducible PyTorch training pipeline for one public tabular classification dataset.

Simulate erasure requests by holding out a defined forget set from the training data.

Implement full retraining, retain-set fine-tuning, gradient-ascent unlearning, and a simple SISA/sharded retraining variant if time permits.

Evaluate each method using utility, retrain similarity, membership-inference, and runtime metrics.

Produce a 6-8 page conference-style paper and a compact, documented code repository.

# 5. Scope Boundaries

| In scope | Out of scope / Stretch only |
| --- | --- |
| One primary dataset: UCI Adult Income. | Credit Card Fraud dataset only if all core experiments finish early. |
| One model family: PyTorch MLP classifier. | XGBoost or tree-specific unlearning. |
| Full retrain, retain fine-tune, gradient ascent, optional simple SISA. | Fisher Forgetting as a stretch goal only. |
| One simple loss/confidence-based membership-inference evaluation. | Multiple shadow-model or LiRA-style attacks as stretch only. |
| CLI/repository artefact with reproducible scripts and result tables. | Production dashboard or plug-and-play ISx4 enterprise toolkit. |
| Discussion of how unlearning may support auditable erasure workflows. | Claims that the project proves GDPR compliance. |

# 6. Planned Literature Review

The literature review will be concise and targeted. It will not attempt to survey the entire machine-unlearning field. Instead, it will position the project around four areas directly needed for the experimental design.

## 6.1 Machine Unlearning and Efficient Data Deletion

The review will begin with formal machine-unlearning work by Cao and Yang [1], followed by the data-deletion framing of Ginart et al. [2]. These papers motivate the central baseline: if the effect of a record cannot be removed directly, the safe technical comparison point is retraining on the retain set.

## 6.2 Sharded Training and Approximate Forgetting

Bourtoule et al. introduced SISA training, where data is divided into shards and slices so that only the affected shard or slice needs to be retrained when an unlearning request arrives [3]. Golatkar et al. studied selective forgetting in deep networks using approximations based on parameter influence and information remaining in weights [4]. In this MSc project, SISA is feasible as a simplified sharded retraining experiment; Fisher-style forgetting is treated as a stretch goal because it is harder to implement and validate correctly.

## 6.3 Membership Inference as Empirical Verification

Shokri et al. showed that trained models can leak whether a sample was part of the training data [5]. Carlini et al. later argued that membership-inference attacks should be evaluated carefully, especially at low false-positive rates [6]. For this project, a simple loss/confidence-based MIA will be used as a practical verification signal, while stronger attacks such as LiRA or label-only attacks are acknowledged as beyond core scope [6], [11].

## 6.4 Benchmarking and Governance Context

Deep Unlearn provides a useful warning against overclaiming: unlearning evaluation is already an active benchmarking area, and method ranking depends heavily on metric choices, hyperparameters, and model/dataset settings [7]. The governance framing will refer to Article 17 of GDPR and ICO AI/data-protection guidance, but the project will avoid legal overclaiming [8], [9].

# 7. Research Methodology

## 7.1 Dataset

The core dataset will be the UCI Adult Income dataset, a widely used public tabular binary-classification dataset [10]. It is suitable because it is small enough for repeated retraining, contains mixed categorical and numerical features, and is familiar in fairness and privacy-related ML experiments. The Credit Card Fraud dataset should remain a stretch goal only, because its class imbalance would require additional care around AUROC, AUPRC, thresholding, and sampling.

## 7.2 Data Splits and Simulated Forget Set

The dataset will be split into train, validation, and test sets. A forget set F will be sampled from the training set, and the remaining training records will form the retain set R. The project will start with a single forget-set fraction, such as 5 percent of the training data, and may add sensitivity analysis over smaller or larger fractions if time permits.

The full-retraining baseline will train a fresh model on R only. Approximate unlearning methods will start from the original model trained on R union F and then attempt to remove the influence of F. This makes it possible to compare each unlearned model against the model that would have existed if the forgotten records had never been used.

## 7.3 Baseline Model

The base model will be a small PyTorch multilayer perceptron with two hidden layers, ReLU activations, dropout or weight decay where appropriate, and Adam optimisation. The model should be deliberately simple: the aim is not to win on Adult Income, but to create a controlled setting where retraining, approximate unlearning, and evaluation can be repeated across seeds within the MSc timeline.

## 7.4 Unlearning Methods

| Method | Role in study | Implementation plan |
| --- | --- | --- |
| Full retraining | Gold-standard baseline | Train a new model from scratch on R, excluding F. |
| Retain-set fine-tuning | Simple practical baseline | Continue training original model only on R for a small number of epochs. |
| Gradient-ascent unlearning | Core approximate method | Increase loss on F for limited steps, optionally followed by brief fine-tuning on R to recover utility. |
| Simple SISA/sharded retraining | Structured unlearning method, time permitting | Train K shard models; when F affects a shard, retrain only affected shard and aggregate predictions. |

Fisher Forgetting will not be a core method. It may be discussed in the literature review and attempted only if the core benchmark is already complete. This prevents the project from being dominated by a difficult second-order approximation that may not be robustly implemented within the MSc timeframe.

## 7.5 Evaluation Metrics

| Dimension | Metric | Interpretation |
| --- | --- | --- |
| Utility retention | Accuracy, balanced accuracy, F1, AUROC, log loss on retain/test sets | The unlearned model should remain useful on data it was not asked to forget. |
| Retrain similarity | Prediction/logit gap between unlearned model and full-retrain model on forget, retain, and test splits | The unlearned model should move towards the behaviour of the retrained model. |
| Membership signal | AUC/accuracy of a simple MIA using confidence or per-sample loss | Lower ability to distinguish forgotten training records from non-members suggests better forgetting. |
| Runtime | Wall-clock time and relative speed-up versus full retraining | Approximate methods should be materially faster than retraining. |
| Stability | Mean and standard deviation across seeds where possible | Results should not depend on a single lucky run. |

Forget-set accuracy alone will not be treated as sufficient evidence of unlearning. It can be misleading, especially on imbalanced datasets or when reduced accuracy simply reflects model damage. The strongest comparison will be behavioural closeness to the full-retrain baseline plus reduced membership-inference signal.

## 7.6 Reproducibility and Engineering Artefact

The repository will be designed as a small research artefact rather than a production SDK. It should contain a clear README, fixed random seeds, configuration files, scripts for training/unlearning/evaluation, saved result CSV files, and a short demo command. A minimal structure is proposed below:

configs/adult_mlp.yaml
src/data.py
src/models.py
src/train.py
src/unlearn.py
src/evaluate.py
src/mia.py
results/adult_summary.csv
README.md

## 7.7 Success Criteria

| Item | Criterion |
| --- | --- |
| Minimum viable project | Adult dataset, MLP, full retrain, retain fine-tune, gradient ascent, basic MIA, and one main result table. |
| Strong project | Adds SISA or sharded retraining, at least three random seeds, and a clear runtime/utility/forgetting trade-off plot. |

# 8. Deliverables

| Deliverable | Description | Minimum acceptance criterion |
| --- | --- | --- |
| Research paper | 6-8 page conference-style paper covering motivation, method, results, discussion, and limitations. | Clearly answers RQ1-RQ4 using result tables and plots. |
| Code repository | Reproducible PyTorch benchmark with scripts and configuration. | A fresh clone can reproduce the main result table with documented commands. |
| Experiment report | Supporting material with design choices, validation, and critical appraisal. | Includes ablations or failed experiments where relevant. |
| Demo | Short video or live demonstration of training, unlearning, and evaluation commands. | Shows one complete run from model training to result output. |
| ISx4 artefact note | One-page practical note explaining what the benchmark does and does not prove. | Avoids legal overclaiming and identifies production requirements not covered by the MSc. |

# 9. Twelve-Week Project Plan

| Weeks | Focus | Milestone |
| --- | --- | --- |
| 1 | Finalise scope; set up GitLab repository; complete focused reading list; define experiment protocol. | Scope and experiment plan frozen. |
| 2 | Preprocess Adult dataset; implement PyTorch MLP; establish train/validation/test split. | Baseline model trains reproducibly. |
| 3 | Implement full-retraining baseline and metric pipeline. | Original and retrained models compared. |
| 4-5 | Implement retain-set fine-tuning and gradient-ascent unlearning; run initial experiments. | First approximate-method results table. |
| 6-7 | Implement simple SISA/sharded retraining if feasible; otherwise deepen gradient-ascent ablation. | Second method or ablation complete. |
| 8 | Implement simple confidence/loss-based membership-inference evaluation. | MIA results added to benchmark. |
| 9 | Run main experiments across seeds; analyse runtime and utility/forgetting trade-offs. | Final result tables and plots ready. |
| 10 | Write first full paper draft and supporting report. | Draft sent to supervisor. |
| 11 | Revise paper; clean repository; prepare demo. | Submission-ready artefacts. |
| 12 | Final proofreading, packaging, and demonstration preparation. | Final submission complete. |

# 10. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| SISA implementation consumes too much time. | Medium | By end of week 7, either keep a minimal sharded version or drop it and replace with deeper gradient-ascent/retain-fine-tune ablations. |
| MIA results are weak or ambiguous. | Medium | Report this honestly. Ambiguous verification is itself a useful finding; do not add complex attacks unless the core pipeline is complete. |
| Gradient ascent damages retain/test performance. | Medium | Tune small learning rates, limited steps, and retain-set recovery fine-tuning. Record utility-forgetting trade-off rather than forcing a positive result. |
| Dataset is too easy or results are not interesting. | Low-Medium | Run sensitivity analysis on forget-set size or seeds before adding a second dataset. |
| Scope creep into legal compliance or production tooling. | High | Keep claims to empirical support for auditable workflows; production integration and legal compliance are explicitly out of scope. |

# 11. Ethical and Legal Positioning

This project will use public, non-sensitive benchmark data and will not involve human participants, live client data, or real deletion requests. The simulated forget set is an experimental device for evaluating algorithms. The project therefore should not require ethics approval for human-subject research, though normal academic integrity, data-use, and software-security practices still apply.

The legal framing must be cautious. Article 17 establishes a right to erasure in defined circumstances, but a technical unlearning benchmark cannot by itself establish organisational compliance [8]. In practice, compliance would also require data governance, audit logs, legal assessment, access controls, model registry discipline, monitoring, and clear operational procedures. The project will therefore use the phrase "supporting auditable erasure workflows" rather than "achieving GDPR compliance".

# 12. Expected Contribution

The academic contribution is a small but rigorous empirical comparison of lightweight unlearning methods against full retraining on a tabular neural-network classifier. The practical contribution is a reproducible artefact that shows ISx4 how unlearning can be evaluated, what evidence can be collected, and where the limits of approximate unlearning remain. The most valuable outcome is not necessarily that approximate unlearning wins in all settings; rather, the value is a defensible evaluation framework for deciding when approximate unlearning is or is not trustworthy enough to consider in an enterprise model-lifecycle process.

# References

[1] Y. Cao and J. Yang, "Towards Making Systems Forget with Machine Unlearning," IEEE Symposium on Security and Privacy, 2015. Source

[2] A. Ginart, M. Y. Guan, G. Valiant, and J. Zou, "Making AI Forget You: Data Deletion in Machine Learning," NeurIPS, 2019. Source

[3] L. Bourtoule et al., "Machine Unlearning," IEEE Symposium on Security and Privacy, 2021. Source

[4] A. Golatkar, A. Achille, and S. Soatto, "Eternal Sunshine of the Spotless Net: Selective Forgetting in Deep Networks," CVPR, 2020. Source

[5] R. Shokri, M. Stronati, C. Song, and V. Shmatikov, "Membership Inference Attacks Against Machine Learning Models," IEEE Symposium on Security and Privacy, 2017. Source

[6] N. Carlini, S. Chien, M. Nasr, S. Song, A. Terzis, and F. Tramer, "Membership Inference Attacks From First Principles," IEEE Symposium on Security and Privacy, 2022. Source

[7] X. F. Cadet, A. Borovykh, M. Malekzadeh, S. Ahmadi-Abhari, and H. Haddadi, "Deep Unlearn: Benchmarking Machine Unlearning," 2024. Source

[8] European Parliament and Council of the European Union, Regulation (EU) 2016/679, General Data Protection Regulation, Article 17: Right to erasure, 2016. Source

[9] UK Information Commissioner's Office, "Guidance on AI and data protection," ICO, current online guidance. Source

[10] B. Becker and R. Kohavi, "Adult," UCI Machine Learning Repository, 1996. Source

[11] C. A. Choquette-Choo, F. Tramer, N. Carlini, and N. Papernot, "Label-Only Membership Inference Attacks," ICML, 2021. Source